# Project Planning — SCCI Season 26 Platform

## 🎯 Project Overview

The SCCI Season 26 Platform is an official, centralized Learning Management System (LMS) designed to digitize and streamline the management of SCCI's seasonal activities. It serves as a bridge between academic learning and practical application.

The platform acts as a unified hub connecting all stakeholders through distinct, role-based access:

- Public Users: Access to general information, events, and community visibility.

- Participants: Dedicated learning environment for tracking progress, submitting tasks, and receiving feedback.

- Crew Internal Operations (AC / HR / IT): Tools for content delivery, attendance tracking, and performance monitoring.

- Heads & Admins: High-level supervision, user management, and system control.

By implementing a custom MVC-like architecture with Native PHP, the system ensures optimal performance, security, and scalability without reliance on heavy frameworks.

## ⭐ Main Goals

To establish a robust digital infrastructure that:

- Centralizes Operations: Consolidates workshops, attendance, tasks, and feedback into one system.

- Enhances Learning: Provides a structured interface for participants to access materials and track their growth.

- Optimizes Management: Reduces manual administrative workload for Crew and Heads through automated workflows.

- Ensures Security: Protects data with role-based access control (RBAC) and secure file handling protocols.

- Standardizes Experience: Delivers a consistent, professional, and responsive user experience across all devices.

## 👥 Target Users & Responsibilities

### 1. Public Users (Guest)

- Explore SCCI’s mission, history, and gallery.

- View detailed information about workshops and crew structure.

- Facilitate sponsorship visibility and external communication.

- Access Level: No authentication required; public visibility only.

### 2. Participants (Students)

- Dashboard: Access personalized "Participant Workshop Panel" to view assigned workshop details.

- Task Management: View weekly tasks, deadlines, and upload submissions (Files/URLs).

- Progress Tracking: Monitor personal attendance records and task grades.

- Feedback Loop: Receive detailed qualitative and quantitative feedback from instructors.

- Profile Management: Update personal details and social links.

### 3. Crew Members (Instructors  / HR / IT)

- Workshop Management: Access "Member Workshop Panel" to manage assigned workshops.

- Content Delivery: Upload technical and soft-skills materials (PDFs, PPTs, URLs).

- Evaluation: Review and download participant submissions; provide ratings (1-5 stars) and feedback.

- Attendance: Mark daily attendance statuses (Present/Absent).

- Data Visibility: Restricted to data within their specific workshop to ensure privacy.

### 4. Heads & Admins (Management)

- System Oversight: Access "Head Panel" for a bird’s-eye view of the entire season.

- User Management: comprehensive search and filtering of all members and participants.

- Moderation: Authority to block, activate, or delete users to maintain system integrity.

- Communication: Manage inquiries via the "Contact Panel".

### 5. IT Committee (Specialized)

- Gatekeeping: Access "IT Panel" to review and approve/reject new registrations.

- System Maintenance: Manage user accounts and troubleshoot technical issues.

- Data Control: Advanced filtering by workshop/committee for administrative support.

## 📦 Project Scope

### ✅ included Features

- Role-Based Authentication: Secure login with session handling for 5 distinct roles.

- Workshop Panels: Dedicated dashboards for content and task management.

- File Handling System: Secure upload/download for tasks and materials with validation.

- Attendance System: Digital tracking of session presence.

- Feedback System: Structured grading and commenting mechanism.

- Admin Panels: Specialized controls for IT and Heads.

### ❌ Excluded Features (Future Phases)

- Gamification / League System

- Head Profile Rating System

- Full Conference Management Module

## ⏱ Timeline & Methodology

- Duration: 38 Days (16/12/2025 – 24/01/2026)

- Methodology: Simplified Agile SDLC

| Sprint | Focus | Deliverables |
| --- | --- | --- |
| Sprint 1 | Design & Planning | UI/UX Wireframes, User Flows, Database Schema |
| Sprint 2 | System Foundation | Database Setup, Auth System, Core Backyard Logic |
| Sprint 3 | Core Features & Testing | Workshop Panels, Task System, RBAC Testing, Deployment |

## 👨‍💻 Tech Stack & Team Structure

- Backend: Native PHP 8.2 (Modular, Secure, Optimized)

- Database: MySQL (Relational Schema, Complex Queries)

- Frontend: HTML5, CSS3 (Custom Design System), Vanilla JavaScript (AJAX/Fetch)

- Team Composition:

  - UX/UI: Design planning and visual assets.

  - Frontend: Responsive implementation and interactivity.

  - Backend: Logic, API, database, and security.

## 🌐 Sitemap & Architecture

### Public Zone

- Home (Landing) | About Us | Contact

- Workshops List | Workshop Details

- Crew Structure | Crew Details | Gallery

- Authentication (Login / Register)

### Secure Zone (Authenticated)

- Participant Workshop Panel:

  - Tabs: Evaluate (Tasks), Review (Feedback), Materials, Activity

- Member Workshop Panel:

  - Tabs: Manage Tasks, Grading, Attendance, Upload Materials

- IT Panel: Pending Requests, User Management.

- Head Panel: System-wide User Oversight & Moderation.

- Contact Panel: Public Inquiries Management.

- Profile: Unified dynamic profile for all users.

## 🔄 detailed Workflows

### 1. Unified Profile System

Route: /profile/{id}

- Single dynamic endpoint handling all user types.

- Smart Rendering: Content adapts based on the viewer's permission relative to the profile owner (e.g., An instructor sees more data about their student than a standard user).

### 2. Workshop Lifecycle

- Session 1-N: Organized by weeks/sessions.

- Instructor: Uploads Material ➔ Creates Task ➔ Deadline Set.

- Participant: Downloads Material ➔ Submits Task (File/URL).

- Instructor: Reviews Submission ➔ Provides Rating & Feedback ➔ Marks Attendance.

- System: Updates Participant's Progress & Records.